D E P I G R A D U A T I O N P R O J E C T Project Planning and Management Aerial Image Change Detection with a Siamese U-Net on LEVIR-CD+ Digital Egypt Pioneers Initiative (DEPI) - AI Track Milestone 1 of 6 - Project Planning & Management Project Team Members: • Ahmed Refaat Abd-Elmotelb (Lead ML Engineer & Pipeline Architect) • Ahmed Reda Mohamed (Deep Learning Specialist & Loss Optimization) • Raeed Youssef Mahfouz (Data Systems & Augmentation Specialist) • Ahmed Mohamed Qotb (Evaluation Metrics & Quality Assurance Lead) Academic / Technical Track: AWS Machine Learning Submission Date: October 2026 Digital Egypt Pioneers Initiative - AI Track Milestone 1

Table of Contents

1. Project Overview and Team Identification	1

2. Objectives and Success Criteria	1

3. Project Scope	2

3.1 In Scope	2

3.2 Out of Scope	3

4. Deliverables and Milestone Schedule	3

5. Project Timeline and Work Breakdown Structure (WBS)	3

6. Risk Management and Mitigations	4

7. Development Environment and Toolchain	4

8. Project Governance and Team Roles	5

Note: this Table of Contents is generated via field codes. After editing the document, right-click the TOC and choose Update Field to refresh page numbers.

# 1. Project Overview and Team Identification

This project develops a complete deep-learning system for bi-temporal aerial image change detection: given two co-registered aerial images of the same geographic area acquired at different dates (time-1 and time-2), the system outputs a pixel-level binary change mask that isolates significant changes - predominantly building construction and demolition. The system is trained and benchmarked on LEVIR-CD+, a public benchmark comprising 985 pairs of 1024 x 1024 high-resolution (0.5 m/pixel) RGB aerial images with verified ground-truth change masks.

The project encompasses the complete engineering and machine learning lifecycle: automated dataset discovery, strict zero-leakage data partitioning respecting official train and test scenes, design and training of a Siamese U-Net from scratch, hybrid differential fusion (diff_cat), class-imbalance loss engineering (BCE + Soft Dice with pos_weight=10.0), Test-Time Augmentation (TTA), multi-model ensemble blending, an interactive Web Application Studio (app.py), and auditable documentation.

Project Team Identification & Roles

| # | Team Member Name | Specialized Role & Key Responsibilities |
| --- | --- | --- |
| 1 | Ahmed Refaat Abd-Elmotelb | Lead ML Engineer & Pipeline Architect: Siamese U-Net implementation, zero-leakage split enforcement, dual-model ensemble blending, and TTA pipeline. |
| 2 | Ahmed Reda Mohamed | Deep Learning Specialist & Loss Design: Differential feature fusion (diff_cat), BCE + Soft Dice loss weighting (pos_weight=10.0), and gradient stabilization. |
| 3 | Raeed Youssef Mahfouz | Data Systems & Augmentation Engineer: Automated dataset discovery, synchronized dihedral geometric augmentation, and memory-safe evaluation tiling. |
| 4 | Ahmed Mohamed Qotb | Evaluation Metrics & QA Lead: Confusion matrix accumulation, validation threshold calibration, error mapping (TP/FP/FN), and diagnostics. |

# 2. Objectives and Success Criteria

The overarching objective is to establish an evidence-backed, fully reproducible, and leak-free change detection pipeline achieving state-of-the-art accuracy on single-GPU hardware without artificial inflation:

- Zero-Leakage Data Partitioning: Strictly maintain official LEVIR-CD+ split boundaries (525 Train / 112 Validation / 348 Test). Create validation strictly from train samples; never allow test samples into model selection, loss calibration, or threshold tuning.

- Siamese U-Net Architecture: Implement a weight-sharing dual-encoder backbone with multi-scale feature comparison, supporting both classic concatenation and hybrid differential fusion (diff_cat).

- Imbalance-Robust Loss Optimization: Address the severe 95.7% unchanged pixel dominance using a combined BCEWithLogits + Soft Dice loss with positive class weighting (pos_weight = 10.0).

- Multi-Model Ensembling & TTA: Combine diverse model representations (baseline concat + differential diff_cat) with 4-fold dihedral Test-Time Augmentation (TTA) to maximize precision on boundary pixels.

- Interactive Web Application Studio: Deploy a standalone, lightweight web interface (app.py) enabling live bi-temporal inference, visual overlays, threshold adjustment, and error heatmap analysis.

- Scientific Integrity & Reproducibility: Guarantee end-to-end auditability with deterministic evaluation tiles, confusion matrix aggregation, versioned checkpoints, and automated metric extraction.

Table 1 - Success criteria and executed results

| # | Criterion | Target | Executed Result |
| --- | --- | --- | --- |
| S1 | Dataset Triplet Matching | 100% (985/985 matched) | 985 / 985 matched, 0 corrupted |
| S2 | Split Integrity & Zero Leakage | 0 cross-split overlap | 0 shared scene stems (525 Tr / 112 Val / 348 Te) |
| S3 | Convergence Stability | Monotone val IoU trend | Trained smoothly without divergence |
| S4 | Test Set Recall (Change Class) | >= 0.75 | 0.7850 achieved via SOTA Ensemble |
| S5 | Test Set F1-Score (Change Class) | >= 0.75 | 0.7982 achieved via SOTA Ensemble |
| S6 | Test Set IoU (Change Class) | >= 0.60 | 0.6642 achieved via SOTA Ensemble |
| S7 | Interactive Deployment | Working Web Studio | app.py running on localhost:5000 |

# 3. Project Scope

## 3.1 In Scope

- Binary pixel-level change detection on LEVIR-CD+ aerial benchmarks.

- Automatic directory discovery, file stem matching, and data integrity verification.

- Strict split partitioning preventing data leakage across train, val, and test.

- Siamese U-Net neural network with both concatenation and diff_cat fusion variants.

- Class imbalance mitigation via BCE + Soft Dice loss with pos_weight = 10.0.

- Synchronized spatial augmentations (random flips and 90-degree rotations).

- Memory-safe evaluation tiling (16 non-overlapping 256x256 tiles per 1024x1024 scene).

- Comprehensive evaluation suite: Precision, Recall, F1, IoU, Mean IoU, Balanced Accuracy, Cohen's Kappa.

- Interactive Web Application Studio (app.py) for bi-temporal visual change analysis.

- Six formal DEPI milestone documentation deliverables and Jupyter notebooks.

## 3.2 Out of Scope

- Multi-class semantic classification of change categories (e.g., distinguishing vegetation vs roads).

- Heavy external transformer backbones requiring commercial GPU cluster resources.

- Continuous satellite video streaming or non-georeferenced imagery.

# 4. Deliverables and Milestone Schedule

The project adheres strictly to the six formal milestones defined by the Digital Egypt Pioneers Initiative (DEPI) AI Track:

Table 2 - Milestone deliverables mapping

| Milestone | Deliverable Repository Artifacts | Document Filename |
| --- | --- | --- |
| 1. Project Planning & Management | Project plan, Gantt chart, team governance, WBS | 01_Project_Planning_and_Management.docx |
| 2. Literature Review | Survey of remote sensing CD, CNNs, transformers, and loss designs | 02_Literature_Review.docx |
| 3. Requirements Gathering | Functional and non-functional requirements, data constraints, use cases | 03_Requirements_Gathering.docx |
| 4. System Analysis & Design | Pipeline dataflow, Siamese U-Net architecture, fusion mechanisms, tiling | 04_System_Analysis_and_Design.docx |
| 5. Implementation & Execution | Source code (src/), train.py, evaluate.py, notebooks/, app.py, models | 05_Implementation_Source_Code_and_Execution.docx |
| 6. Final Presentation & Testing | Test metrics, threshold sweeps, confusion matrices, failure analysis | 06_Final_Presentation_Testing_and_Reports.docx |

# 5. Project Timeline and Work Breakdown Structure (WBS)

Figure 1 - Project execution timeline across DEPI milestones.

The execution timeline reflects the agile engineering progression undertaken by the team: initial environment configuration and data discovery were finalized in the first phase; architectural experiments, loss optimization, and zero-leakage split resolution proceeded in parallel; finally, ensemble integration, Web UI development, and rigorous documentation verification concluded the project.

# 6. Risk Management and Mitigations

Table 3 - Risk register and applied engineering mitigations

| Risk Description | Severity | Probability | Mitigation Implemented |
| --- | --- | --- | --- |
| Data leakage across splits | High | Medium | Enforced RESPECT_OFFICIAL_SPLITS=True; verified 0 shared scene stems across 525 Tr / 112 Val / 348 Te. |
| Severe class imbalance (95.7% unchanged) | High | High | Implemented BCE + Soft Dice loss with pos_weight=10.0; evaluated with F1/IoU/Kappa rather than raw accuracy. |
| Windows memory exhaustion during DataLoader | High | Medium | Adopted num_workers=0 to prevent paging-file collapse from redundant CUDA worker contexts. |
| Host disk storage constraints (C: partition) | Medium | High | Redirected Python conda environments, pip caches, and kagglehub caches to D: partition. |
| Double-sigmoid metric distortion | High | Low | Redesigned ConfusionMeter to consume raw logits directly, eliminating double squashing. |
| Hardware VRAM limits on laptop GPU (4 GB) | Medium | High | Utilized 256x256 tiled inference, base width 32, and mixed-precision FP16 (AMP). |

# 7. Development Environment and Toolchain

Table 4 - Engineering toolchain

| Category | Tool / Framework | Version / Specifications |
| --- | --- | --- |
| Programming Language | Python | 3.11.17 (conda environment on D:/envs/levir-cd) |
| Deep Learning Engine | PyTorch / Torchvision | PyTorch 2.14.1+cu126, torchvision 0.29.1+cu126 |
| Data Processing | NumPy / Pillow / kagglehub | NumPy 2.4.6, Pillow 12.3.0, kagglehub 1.0.2 |
| Visualization | Matplotlib | Matplotlib 3.11.2 |
| Interactive Web Studio | Python HTTP Engine / JS | ThreadingHTTPServer, Custom CSS3 / HTML5 / ES6 |
| Target Hardware | NVIDIA GPU / Host RAM | NVIDIA GeForce RTX 3050 Laptop GPU (4 GB VRAM), 16 GB RAM |

# 8. Project Governance and Team Roles

The project was executed by four dedicated AI engineers collaborating across distinct functional domains:

- Ahmed Refaat Abd-Elmotelb (Lead ML Engineer): Overall pipeline architecture, Siamese U-Net implementation, zero-leakage data partition enforcement, dual-model ensembling, and Test-Time Augmentation (TTA).

- Ahmed Reda Mohamed (Deep Learning Specialist): Differential feature fusion (diff_cat) block design, BCE + Soft Dice loss formulation, pos_weight=10.0 optimization, and gradient stabilization.

- Raeed Youssef Mahfouz (Data Systems Engineer): Automated dataset discovery, synchronized dihedral geometric augmentation, memory-safe evaluation tiling, and Web UI frontend layout.

- Ahmed Mohamed Qotb (Evaluation & QA Lead): Confusion meter implementation, validation threshold calibration sweeps, qualitative error map generation (TP/FP/FN), and smoke testing.

End of Milestone 1 document.